Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 29 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-2251 |
| Project Name | AI FAQ Assistant |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Authentication | USN-1 | As a user, I can register with my name, email and password. | 3 | High | 5 |
| Sprint-1 | Authentication | USN-2 | As a user, I can log in and receive a JWT token. | 3 | High | 5 |
| Sprint-1 | Authentication | USN-3 | As a user, I can view my profile after authentication. | 2 | High | 5 |
| Sprint-2 | FAQ Management | USN-4 | As an authorized user, I can create and view FAQs. | 3 | High | 5 |
| Sprint-2 | FAQ Management | USN-5 | As an authorized user, I can update and delete my FAQ. | 3 | High | 5 |
| Sprint-2 | FAQ Search | USN-6 | As a user, I can search FAQs using a keyword. | 2 | Medium | 5 |
| Sprint-3 | AI Integration | USN-7 | As a user, I can receive an AI-generated answer. | 5 | High | 5 |
| Sprint-3 | AI Integration | USN-8 | As a user, I can generate FAQ content using AI. | 5 | Medium | 5 |
| Sprint-3 | Testing | USN-9 | As a project team, I can test API endpoints and handle errors. | 3 | High | 5 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 6 Days | 24 Sep 2026 | 29 Sep 2026 | 8 | 29 Sep 2026 |
| Sprint-2 | 8 | 6 Days | 30 Sep 2026 | 05 Oct 2026 |  |  |
| Sprint-3 | 13 | 6 Days | 06 Oct 2026 | 11 Oct 2026 |  |  |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 |  |  |

Velocity:

Imagine we have a 6-day sprint duration, and the velocity of the team is 8 (points in Sprint-1). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts

AI FAQ Assistant planning note: Sprint-1 focuses on authentication, Sprint-2 on FAQ management/search, and Sprint-3 on Gemini AI integration and testing.